### Project Name: Pheakdey Computer Accessories

Tech Stack: Flutter (Mobile App), Node.js (API), MongoDB (Database).

### Product Scope (Computer Accessories)

To keep the project realistic, the app will focus on these key categories:

- Keyboard

- Mice

- Audio

- Storage

- Other

### 1. Functional Requirements: User App

Based on your outline, enriched for development logic.

#### A. Authentication (Missing in original note)

Since you have a "Profile" and "Wallet", you need a way to identify who is buying.

- Sign Up: Users create an account (Name, Email, Password).

- Login: Users authenticate to access their Wallet and Order History.

- Simulated Balance: Upon registration, assign a default "fixed money" amount (e.g., $500) so the professor/tester can immediately test purchasing.

#### B. Main Screen

#### The app navigation relies on a bottom navigation bar with the following tabs:

- Home Tab:

- Product Feed: Displays a list of products fetched from the MongoDB database.

- Categories: Allows filtering products by category (e.g., Clothes, Electronics).

- Search Tab:

- Search Bar: Allows users to find products by name.

- Results: Updates the product list based on the search keywords.

- Cart Tab:

- View Items: Shows selected products, quantities, and subtotal.

- Add/Remove Cart: Buttons to increase/decrease quantity or remove items locally.

- Checkout: A "Process Order" button to proceed to payment.

- Profile Tab:

- Account Info: Displays User Name and Email.

- Wallet Balance: Shows the current remaining money (fetched from API).

- My Orders: A list of past orders.

- Settings: Options to Edit Profile and Select Languages (English/Khmer).

#### C. Product & Order Flow

- New Product Display: Newly added items appear at the top of the Home feed.

- Product Detail: Clicking a product shows the full description, price, and an "Add to Cart" button.

- Payment & Wallet Logic:

  - Payment Method: "Pay with Wallet" (No credit card integration).

  - Logic: When the user confirms the order:

    - App sends order total to Node.js backend.

    - Backend checks: If (User Balance >= Order Total).

    - Success: Backend subtracts cost from the user's fixed money and saves the Order.

    - Failure: App displays "Insufficient Balance" if funds are too low.

### 2. Functional Requirements: Admin Panel

### Goal: Manage the content displayed in the app.

  Admin Login: Secure access for store administrators.

  Dashboard: Overview of total users and total orders.

  Category Management: Create and delete product categories.

  Product Management:

- Add Product: Form to input Name, Price, Description, Image URL, and Stock.

- Edit/Delete: Modify existing product details.

### 3. Backend API Requirements (Node.js)

To support the app, your Node.js server needs these specific endpoints:

| Feature | HTTP Method | Endpoint | Description |
| --- | --- | --- | --- |
| Auth | POST | /api/auth/register | Create user & assign start balance. |
|  | POST | /api/auth/login | Return JSON Web Token (JWT). |
| Products | GET | /api/products | Fetch all products (with search/filter). |
|  | GET | /api/products/:id | Get details for one product. |
|  | POST | /api/products | (Admin) Add a new product. |
| Cart/Order | POST | /api/orders | Complex: Validate balance, deduct money, create order, reduce stock. |
|  | GET | /api/orders/my-orders | Get orders for the logged-in user. |
| Wallet | GET | /api/users/profile | Fetch user info including wallet_balance. |

### 4. Database Schema (MongoDB)

You will need 3 main collections to keep it simple:

- Users Collection:

  - _id, name, email, password_hash, wallet_balance (Number), isAdmin (Boolean).

- Products Collection:

  - _id, name, price, description, image_url, category, stock_count.

- Orders Collection:

  - _id, user_id, total_price, status (e.g., "Pending"), items (Array of product IDs and quantities), created_at.

### Recommendations for "Student Scope"

- Skip "Add/Remove Cart" on server: Keep the Cart logic local (inside the Flutter app state) until the user clicks "Checkout." This saves you from writing complex Cart APIs.

- Images: Do not build an image upload server. Just use image URLs (links from Google Images) when creating products in the Admin panel. This saves huge amounts of time.

- Security: Since this is a college project, standard JWT (JSON Web Token) authentication is sufficient.

Pheakdey E-Commerce Development Schedule

#### Phase 1: Backend & Database Foundation (Feb 13 – Feb 22)

Goal: Build the "brain" of the app so your Flutter front end has data to display.

- Feb 13 – 15: Initialize Node.js, connect to MongoDB, and create your three core schemas: Users, Products, and Orders.

- Feb 16 – 19: Develop Authentication APIs (Register/Login) using JWT. Set up the logic to assign the $500 simulated balance to new users.

- Feb 20 – 22: Build the Product GET endpoints. Manually add 5–10 items to your database using image URLs instead of a complex upload server to save time.

#### Phase 2: Flutter UI & Product Display (Feb 23 – March 2)

Goal: Build the visual interface and connect it to your live data.

- Feb 23 – 25: Set up the Flutter project and build the Bottom Navigation Bar with its 4 tabs: Home, Search, Cart, and Profile.

- Feb 26 – 28: Create the Home Screen and Search functionality to fetch and display accessory data from your /api/products endpoint.

- March 1 – 2: Build the Product Detail page showing full descriptions and prices.

#### Phase 3: Cart, Wallet & Checkout Logic (March 3 – March 9)

Goal: Implement the core "money cutting" and ordering logic.

- March 3 – 5: Implement Local Cart logic in Flutter. Users should be able to add/remove items and see a subtotal before checking out.

- March 6 – 8: Create the Checkout & Wallet Deduction logic. This must communicate with your Node.js backend to check if the balance is sufficient (>=total) before saving the order.

- March 9: Design the Success and Failure screens (e.g., "Order Successful" or "Insufficient Balance").

#### Phase 4: Admin Panel, Profile & Final Testing (March 10 – March 15)

Goal: Complete the admin features and ensure everything is ready for submission.

- March 10 – 11: Build a simple Admin Screen to add, edit, or delete products and view the dashboard.

- March 12: Complete the Profile Tab features, including the Language Toggle (English/Khmer) and Order History.

- March 13 – 14: Full System Testing. Perform a complete loop: Register -> Add to Cart -> Buy -> Check Balance Deduction.

- March 15: Deadline Day. Prepare your project documentation and final demo recordings.